🚀 BUILD YOUR OWN PAAS PLATFORM Complete 6-Month Engineering Roadmap Mini Vercel / Heroku / Render Clone • BigTech Resume Project

# 1. What You Are Building

You are building a Platform-as-a-Service (PaaS) — a mini cloud platform similar to Vercel, Heroku, and Render. Users push code, and your platform automatically builds it, runs it in an isolated container, and exposes it via a live public URL. This is one of the most impressive portfolio projects a software engineer can build because it combines full-stack web development with real distributed systems, DevOps, networking, and cloud engineering.

## 1.1  Why This Project is Elite for BigTech

Most portfolio projects demonstrate that you can build a CRUD app. This project demonstrates that you can think in systems. BigTech interviews test system design at senior levels, and this project is living proof of architectural thinking — not a description of it.

| Layer | What It Proves |
| --- | --- |
| Full-Stack Web | Next.js dashboard, REST API, real-time SSE — you can ship product |
| DevOps | Docker, NGINX, process management, server provisioning |
| Distributed Systems | Job queues, async workers, state machines, idempotency |
| Cloud Engineering | Kubernetes, ECR, EC2, IAM, VPC — AWS in production |
| Observability | Prometheus + Grafana + structured logs — operational excellence |

## 1.2  Finished Platform Features

| Feature | Description | Phase |
| --- | --- | --- |
| User Auth | Signup / login with JWT sessions | 1 |
| Project Upload | GitHub repo URL or ZIP | 1 |
| Build Engine | Auto-detects stack, installs deps, builds | 1 |
| Live URL | Unique public URL per deployment | 1 |
| Build Logs | Real-time streaming via SSE | 1 |
| Container Isolation | Each app runs in its own Docker container | 2 |
| Async Queue | BullMQ jobs — no blocking the API | 2 |
| Auto Deploy | GitHub webhook triggers redeploy on push | 3 |
| Env Variables | AES-256 encrypted secrets per project | 3 |
| Rollbacks | Revert to any previous deployment | 5 |
| Custom Domains | User-attached domain + automatic SSL | 5 |
| Monitoring | Prometheus metrics, Grafana dashboards | 5 |

PHASE 1 — Working MVP Month 1–2 • The first thing that actually runs end-to-end

| GOAL | By the end of Phase 1, a user can sign up, paste a GitHub URL, click Deploy, and get a real live link to their running app. No Docker yet — direct OS processes. This is intentionally simple so you can ship something working before adding complexity. |
| --- | --- |

## 4.1  Design the Database Schema First

A critical senior engineer habit: model your data before writing a single API route. Your schema defines the contracts between every part of the system. Getting it right in Phase 1 avoids painful migrations later.

### Why Schema-First Matters

When you write code before thinking through your schema, you end up with a tangle of ad-hoc queries and columns added on the fly. Instead: draw the entities, their relationships, and the state transitions before opening your editor.

The four core tables in Phase 1 are:

- users — authentication identity

- projects — a named unit of work, linked to a GitHub repo

- deployments — one instance of a project being built and run

- deployment_logs — timestamped lines of build/run output

### State Machine for Deployments

Model your deployment lifecycle explicitly as a state machine. Every state transition should be an intentional update in code — never let status drift implicitly.

| Status | Meaning | Next States |
| --- | --- | --- |
| pending | Deployment record created, not yet picked up | building |
| building | Cloning repo, npm install, npm build | starting, failed |
| starting | Process spawned, waiting for HTTP health check | running, failed |
| running | App is live and responding to requests | stopped, failed |
| stopped | User-stopped or replaced by newer deployment | — terminal |
| failed | Any step threw an error (stored in error_message) | — terminal |

### Key Schema Decisions

- Use UUIDs not auto-increment integers — deploymentId becomes your subdomain, so it needs to look like a hex string, not "42"

- Store the workDir path — needed to clean up /tmp/deployments/<id> after stopping

- Store pid (process ID) — needed to SIGTERM the process when stopping

- Store errorMessage — never swallow errors silently, always persist them

- Index deployment_logs on (deployment_id, timestamp) — your log stream query will hit this index on every SSE poll

## 4.2  Backend API Design

The API is a standard Express REST server. In Phase 1, the deploy endpoint runs the build synchronously in the same Node.js process — this blocks the event loop for minutes. That is acceptable for Phase 1; BullMQ in Phase 2 fixes it. Build Phase 1 correctly first, then improve.

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /auth/register | None | Create account, return JWT |
| POST | /auth/login | None | Verify password, return JWT |
| GET | /auth/me | Bearer | Return current user |
| GET | /projects | Bearer | List user projects |
| POST | /projects | Bearer | Create project with repo URL |
| GET | /projects/:id | Bearer | Get project + deployment history |
| DELETE | /projects/:id | Bearer | Delete project (cascades) |
| POST | /projects/:id/deploy | Bearer | Trigger deployment |
| GET | /deployments/:id | Bearer | Poll deployment status + URL |
| GET | /deployments/:id/logs | Bearer | Paginated log history |
| GET | /deployments/:id/logs/stream | Bearer | SSE real-time log stream |
| POST | /deployments/:id/stop | Bearer | Kill process, mark stopped |

## 4.3  Authentication — JWT Pattern

Use JWT (JSON Web Tokens) with bcrypt for password hashing. The JWT is stateless — the API verifies it cryptographically without a DB lookup on every request.

### Common Pitfalls

- Never store plaintext passwords — always bcrypt.hash() before inserting

- Use bcrypt.compare() even when the user is not found (dummy hash) to prevent timing attacks that reveal whether an email exists

- Set JWT_SECRET as a long random string (64+ hex chars) — generate it once, never rotate without a token migration strategy

- Return the same generic error for both "email not found" and "wrong password" — do not help attackers enumerate valid accounts

- Short-lived tokens (7d) are fine for Phase 1; add refresh tokens in Phase 3 when you need longer sessions

## 4.4  The Build Engine — Core Logic

The build engine is the heart of Phase 1. It runs as a synchronous function in your Express handler initially. It follows the same steps every real PaaS performs — this is not a simplification, it is the real thing without Docker.

### The 9-Step Deployment Flow

- Transition status to "building" in DB

- Create /tmp/deployments/<deploymentId> work directory

- git clone --depth 1 <repoUrl> <workDir>  (depth 1 = faster, only latest commit)

- Detect framework by reading package.json dependencies

- npm install --prefer-offline  (the --prefer-offline flag avoids hammering npm registry)

- npm run build  (only for frameworks that need a build step: Next.js, React, Vue)

- Assign a free port from the pool (4000–9000)

- spawn() the start command as a detached process (proc.unref() so it survives API restarts)

- Poll localhost:<port> for HTTP 200, then update status to "running", write NGINX config, reload NGINX

### Framework Detection Strategy

Read package.json dependencies in order of priority. Next.js apps also have React as a dependency, so you must check for Next first. After package.json, fall back to config file heuristics (next.config.js), and finally check for index.html for static sites.

| TIP | Persist the detected framework back to the project record after detection. This avoids re-detecting on every redeploy and lets the dashboard show the user what stack was found. |
| --- | --- |

### Process Isolation in Phase 1

Without Docker, each deployed app is just a child process on your server. The key flags for spawn() are:

- detached: true — the child process gets its own process group. If the API server restarts, spawned processes survive.

- stdio: "ignore" — decouple the child from the parent. If you leave stdio connected, the child process will be kept alive by the pipe.

- proc.unref() — tells Node.js not to wait for this child to exit before the parent can exit. Critical for detached spawning.

| WARNING | Without detached: true + proc.unref(), all deployed apps die if your API server restarts. Test this by deploying an app, then restarting the API — the app should keep running. |
| --- | --- |

## 4.5  Framework Auto-Detection

Detection priority order prevents misidentification (e.g., a Next.js app also has "react" in its deps — so always check "next" first):

| Framework | Detection Signal | Build Step | Start Command |
| --- | --- | --- | --- |
| next | deps.next exists | npm run build | npm start -- -p <port> |
| react (CRA) | deps.react exists (no next) | npm run build | npx serve -s build -l <port> |
| vite-react | deps.vite + deps.react | npm run build | npx serve -s dist -l <port> |
| vue | deps.vue exists | npm run build | npx serve -s dist -l <port> |
| node | deps.express / fastify | None | node server.js (PORT env) |
| static | index.html exists | None | npx serve -s . -l <port> |
| unknown | None matched | None | node index.js (PORT env) |

## 4.6  Port Manager

The port manager assigns a unique TCP port to each running deployment. In Phase 1 this is a simple set lookup — query all "running" deployment ports from the DB, then walk the range [4000–9000] for a gap.

### Belt-and-Suspenders Verification

After finding a port not in the DB, verify it is actually free at the OS level using a temporary net.createServer() bind. This catches ports used by processes outside your platform (leftover from a previous server session, system daemons, etc.).

| PHASE 4 NOTE | This sequential scan is fine for Phase 1. In Phase 4 with multiple worker machines pulling from a shared queue, two workers could race to claim the same port. The fix: use a Redis INCR operation as an atomic counter, giving each worker a unique port offset. |
| --- | --- |

## 4.7  NGINX Reverse Proxy

NGINX is the traffic layer between the public internet and your running processes. Each deployment gets a subdomain (deploymentId.yourplatform.com) that maps to its local port (127.0.0.1:<port>).

### Phase 1 NGINX Strategy

Write a Node.js function in nginx.service.js that, after each successful deployment:

- Generates a .conf file at /etc/nginx/sites-enabled/<deploymentId>.conf

- Calls nginx -t to test the new config (never skip this — a bad config crashes all deployments)

- Calls nginx -s reload for a zero-downtime reload

### DNS Setup

For *.yourplatform.com to route to your server, add a wildcard DNS A record in Cloudflare:

- Type: A

- Name: * (asterisk — the wildcard)

- Value: your server's public IP

- Proxy status: DNS Only (grey cloud) initially — add Cloudflare proxy in Phase 5 with SSL

## 4.8  Real-Time Log Streaming (SSE)

Server-Sent Events (SSE) is the right transport for one-directional streaming from server to client. It is simpler than WebSockets (no upgrade handshake, works over HTTP/1.1, auto-reconnects).

### How the Phase 1 SSE Implementation Works

The SSE endpoint polls the deployment_logs DB table every 500ms, sending any new rows since the last poll. When the deployment reaches a terminal state (running, failed, stopped), it sends a "done" event and closes the connection.

### Critical NGINX Header

- Set X-Accel-Buffering: no in the SSE route headers. Without this, NGINX buffers the SSE stream and the client sees nothing until the connection closes.

### Frontend EventSource Usage

// React component — connect to SSE stream const es = new EventSource(`/deployments/${id}/logs/stream`, { headers: { Authorization: `Bearer ${token}` }, }); es.onmessage = (e) => { const log = JSON.parse(e.data); setLogs(prev => [...prev, log]); }; es.addEventListener("done", (e) => { const { status } = JSON.parse(e.data); setDeploymentStatus(status); es.close(); }); es.addEventListener("error", () => es.close());

## 4.9  What to Learn for Phase 1

| Node.js System-Level Programming - child_process: exec, execSync, spawn — know the difference - spawn() vs exec(): spawn streams output, exec buffers it. For large npm install output, use spawn. - Detached processes — how to truly background a child process - Streams — pipe stdout/stderr from child to log store - fs module — mkdir, rmdir, existsSync, writeFileSync JWT + bcrypt - JWT structure: header.payload.signature - jwt.sign() with subject (sub) = user UUID - jwt.verify() in middleware — handle TokenExpiredError - bcrypt rounds: 12 is the industry standard | NGINX Basics - What a reverse proxy is and why you need it - server_name directives and wildcard matching - proxy_pass — forwarding to localhost ports - nginx -t — always test before reload - nginx -s reload — zero-downtime reload (not restart) PostgreSQL + Prisma - Prisma schema: models, relations, enums - prisma migrate dev — creates SQL migration files - prisma generate — regenerates the TS client - Prisma client: findFirst vs findUnique vs findMany - CASCADE deletes — set up correctly in schema |
| --- | --- |

## 4.10  Phase 1 Folder Structure

paas-platform/ ├── apps/ │ ├── web/ # Next.js frontend (dashboard) │ │ ├── app/ │ │ │ ├── (auth)/ # login, register pages │ │ │ ├── dashboard/ # project list │ │ │ ├── projects/new/ # create project form │ │ │ └── deployments/[id]/ # status + log stream │ │ └── components/ │ │ ├── LogStream.tsx # SSE EventSource consumer │ │ ├── StatusBadge.tsx # coloured status chip │ │ └── DeployButton.tsx # triggers deploy, opens log view │ │ │ └── api/ # Express backend │ ├── prisma/ │ │ └── schema.prisma # DB models │ └── src/ │ ├── routes/ # auth, projects, deployments │ ├── services/ # deploy, port manager, nginx, framework detector │ ├── middleware/ # auth middleware │ ├── db/ # prisma client singleton │ └── index.js # Express app entry point │ ├── nginx/ │ └── platform-base.conf # base config (API + dashboard + wildcard) │ ├── scripts/ │ └── setup-phase1.sh # server provisioning script │ └── docker-compose.yml # Phase 1: PostgreSQL only

## 4.11  Phase 1 Completion Checklist

| ✅ | Phase 1 is complete when ALL of the following are true: |
| --- | --- |

- User can register and login — JWT returned and accepted on protected routes

- User can create a project with a GitHub repo URL

- Clicking Deploy creates a deployment record and starts the build

- Build logs appear in real-time on the frontend via SSE

- Status transitions correctly: pending → building → starting → running (or failed)

- A live URL is assigned and the deployed app is publicly accessible

- Stopping a deployment kills the OS process and marks it stopped

- Restarting the API server does not kill running deployments

- User can view deployment history for any project

- All errors are stored in deployment_logs — never swallowed silently

PHASE 2 — Dockerization + Reliability Month 2–3 • Every app runs in its own container

| GOAL | Replace direct process execution with Docker containers. Add a Redis + BullMQ async job queue so builds don't block the API. Add a proper state machine with real-time SSE log streaming from worker logs. Each app is now fully isolated. |
| --- | --- |

## 5.1  Why Docker Changes Everything

Phase 1 processes run directly on your server, sharing Node.js, npm cache, file system, and environment variables. This creates real problems at scale that Docker solves cleanly.

| Phase 1 Problem | Docker Solution | Why It Matters |
| --- | --- | --- |
| npm install pollutes server node_modules | Each app in isolated container filesystem | Zero dependency conflicts between apps |
| One crashing app can interfere with others | Container isolation via Linux namespaces | Fault tolerance — one app's crash is contained |
| Can only run Node.js apps | Language-agnostic Dockerfile | Support Python, Go, Rust, PHP apps |
| Manual port management with OS checks | Docker -p host:container port mapping | Clean, automatic, no OS-level collisions |
| Build environment differs server-to-server | Dockerfile = reproducible build environment | Consistent builds everywhere |
| No resource limits per app | Docker --memory and --cpus flags | Prevent noisy-neighbour resource starvation |

## 5.2  Async Build Queue — Why It's Necessary

In Phase 1, the /deploy endpoint blocks waiting for the full build to complete (minutes). This means:

- HTTP timeout kills long builds — most clients disconnect after 30-60s

- One concurrent user blocks the entire API (Node.js single thread)

- No retry logic on failure — if the worker crashes, the build is lost

- No visibility into queue position or progress for the user

BullMQ solves all of this. The API enqueues a job in <1ms and returns 202 Accepted immediately. A separate worker process (on the same or different machine) processes the job asynchronously.

## 5.3  BullMQ Architecture

Two processes run in Phase 2: the API server (handles HTTP) and the build worker (processes deployment jobs). They communicate through Redis.

### Queue Flow

- User clicks Deploy → API creates deployment record + calls deployQueue.add()

- BullMQ serialises job data to Redis (<1ms) → API returns 202 with deploymentId

- Worker picks up job from Redis queue (FIFO by default)

- Worker runs the same build steps as Phase 1, but with Docker instead of spawn()

- Worker updates deployment status in DB at each step

- Frontend polls /deployments/:id or streams SSE — sees status updates in real time

### BullMQ Reliability Features to Use

- attempts: 3 — retry failed jobs up to 3 times

- backoff: { type: "exponential", delay: 5000 } — wait 5s, 10s, 20s between retries

- removeOnComplete: false — keep job history for debugging

- timeout: 600000 — kill jobs that take more than 10 minutes (stuck clone, OOM, etc.)

## 5.4  Buildpack System — Auto-Generate Dockerfiles

Instead of requiring users to supply a Dockerfile, your platform generates one automatically based on the detected framework. This is exactly how Render and Railway work.

### Multi-Stage Build Pattern

Use multi-stage Dockerfiles for compiled frameworks (React, Next.js). The "builder" stage installs all devDependencies and runs the build. The "runner" stage starts fresh and only copies the compiled output — resulting in a production image 80% smaller than a naive single-stage build.

| SIZE IMPACT | A naive single-stage React build image is ~900MB. A multi-stage build with nginx:alpine is ~25MB. Smaller images pull faster, start faster, and cost less in registry storage. |
| --- | --- |

## 5.5  Deployment State Machine (Extended)

Phase 2 adds more states to model the container lifecycle precisely:

| Status | What Happens Here | Phase Added |
| --- | --- | --- |
| queued | BullMQ job accepted, not yet processing | 2 |
| building | git clone + npm install + docker build | 1 |
| pushing | docker push to registry (Phase 4) | 4 |
| starting | docker run, health check HTTP probe | 2 |
| running | Container healthy, NGINX updated, URL live | 1 |
| stopping | docker stop signal sent, waiting for exit | 2 |
| stopped | Container removed, NGINX config deleted | 2 |
| failed | Any step errored — stored with error_message | 1 |

## 5.6  Phase 2 — What to Learn

| Topic | Key Concepts | Target Depth |
| --- | --- | --- |
| Docker Fundamentals | Images vs containers, Dockerfile instructions (FROM, RUN, COPY, EXPOSE, CMD) | Expert |
| Multi-stage Builds | AS builder pattern, COPY --from, minimising final image size | Strong |
| Docker CLI | build, run, ps, stop, rm, exec, logs, inspect | Expert |
| Docker Networking | Bridge networks, host mode, container-to-container communication | Strong |
| Docker Compose | Services, volumes, depends_on, health checks for local dev | Strong |
| Redis Data Structures | Strings, lists, hashes, sorted sets — understand what BullMQ uses under the hood | Strong |
| BullMQ Worker | Worker class, job.log(), job.progress(), getState(), event listeners | Strong |
| SSE vs WebSockets | When to use each; SSE is simpler, unidirectional, auto-reconnects | Strong |

PHASE 3 — GitHub Integration + Auto-Deploy Month 3–4 • Push to GitHub → auto-deploy

| GOAL | Connect GitHub OAuth so users import repos directly. Set up webhooks so every git push triggers an automatic deployment. Add branch-based deployments: main = production URL, pull requests = preview URLs. Add encrypted environment variable storage. |
| --- | --- |

## 6.1  GitHub OAuth Flow — Step by Step

OAuth 2.0 Authorization Code Grant is a 6-step handshake between your platform, GitHub, and the user's browser:

- User clicks "Connect GitHub" → your platform redirects to github.com/login/oauth/authorize with your client_id and requested scopes

- User approves on GitHub → GitHub redirects to your callback URL with a short-lived code

- Your backend exchanges the code for an access_token via POST to github.com/login/oauth/access_token (never expose this to the frontend)

- Store the access_token encrypted in the DB — AES-256 is the standard

- Use the token to call GitHub API: GET /user/repos lists all repos the user has access to

- User picks a repo from the list → stored as project.repoUrl

### Required GitHub OAuth Scopes

- repo — read/write access to private repos (needed to clone)

- user:email — read user email (for display / notifications)

- admin:repo_hook — create webhooks on user repos (needed for auto-deploy)

## 6.2  Webhook Auto-Deploy — Critical Security

When GitHub calls your webhook endpoint on every push, you must verify the HMAC-SHA256 signature before processing. Without this, anyone can POST fake payloads to trigger deployments.

### Signature Verification

const crypto = require("crypto"); function verifyWebhookSignature(rawBody, signature, secret) { const expected = "sha256=" + crypto .createHmac("sha256", secret) .update(rawBody) // MUST use raw Buffer body, not parsed JSON .digest("hex"); // Use timingSafeEqual to prevent timing attacks return crypto.timingSafeEqual( Buffer.from(signature), Buffer.from(expected) ); } // CRITICAL: use express.raw() not express.json() for this route router.post("/webhooks/github", express.raw({ type: "application/json" }), (req, res) => { const sig = req.headers["x-hub-signature-256"]; if (!verifyWebhookSignature(req.body, sig, WEBHOOK_SECRET)) { return res.status(401).end(); } const payload = JSON.parse(req.body); // ... process push event } );

| GOTCHA | If you use express.json() for the webhook route, Express parses the body before your handler. Signature verification requires the raw bytes — always use express.raw() on the webhook endpoint specifically. |
| --- | --- |

## 6.3  Branch-Based Deployments

| Branch Pattern | URL Format | Behaviour |
| --- | --- | --- |
| main / master | app.yourplatform.com | Production deployment — stable URL |
| PR branches | pr-42.app.yourplatform.com | Preview per pull request — auto-deleted on PR close |
| feature/* branches | feature-name.app.yourplatform.com | Optional — toggle per project |
| Tags (v1.0.0) | v1-0-0.app.yourplatform.com | Pinned release — used for rollback targets |

## 6.4  Environment Variables — Encryption Pattern

Never bake environment variables into Docker images (they appear in docker inspect and image layers). Always inject them at runtime via docker run -e or Kubernetes Secrets.

### Storage Pattern

- Encrypt each value with AES-256-GCM before writing to the DB — use Node.js crypto module

- Store the encryption key in an environment variable on your servers, never in the DB

- On deployment, decrypt values in-memory and pass to docker run -e (never write to disk)

- Allow users to mark variables as "secret" — these are masked in log output

## 6.5  Phase 3 — What to Learn

| Topic | Key Concepts | Target Depth |
| --- | --- | --- |
| OAuth 2.0 | Authorization Code Grant flow, scopes, token exchange, PKCE for future | Strong |
| GitHub REST API | Repos, webhooks, commits, refs — pagination, rate limits | Strong |
| HMAC-SHA256 | How GitHub signs webhook payloads, timingSafeEqual | Strong |
| AES-256-GCM Encryption | Symmetric encryption, IV, auth tag — node:crypto module | Strong |
| DNS + Subdomains | A vs CNAME records, wildcard subdomains, TTL, propagation | Strong |
| Let's Encrypt / certbot | ACME protocol, certbot --nginx, auto-renewal with cron | Intermediate |

PHASE 4 — Scaling + Infrastructure Month 4–5 • Multiple workers, multiple servers, Kubernetes

| GOAL | The system handles many concurrent builds distributed across multiple worker machines. Container orchestration moves from manual Docker to Kubernetes. Build images are stored in a container registry. This is where System Design study pays off directly in code. |
| --- | --- |

## 7.1  The Phase 1-3 Scaling Problem

With all builds running on a single server, you hit a hard ceiling:

- One server cannot run 50 concurrent Docker builds — CPU and RAM become the bottleneck

- If the server restarts, all running containers stop (no orchestration to restart them)

- Different projects have wildly different resource needs — a Next.js build uses more CPU than a static site

- The noisy-neighbour problem: one runaway build (infinite loop, memory leak) starves all others

| ARCHITECTURE SHIFT | Separate the API server (stateless HTTP) from the build workers (stateful, CPU-heavy). Both connect to the same Redis queue. Scale workers horizontally by adding more machines — the API never needs to know how many workers exist. |
| --- | --- |

## 7.2  Multi-Worker Architecture

The key insight: the API server and build workers are independent processes that communicate only through Redis. You can run 10 workers or 1 worker without changing any API code. This is horizontal scaling of the build system.

| Component | Role | Scales By |
| --- | --- | --- |
| API Server | Handles HTTP, enqueues BullMQ jobs, serves dashboard data | Vertical (rare) — mostly I/O bound |
| Build Workers | Clones repos, builds Docker images, runs containers | Horizontal — add EC2 instances |
| Redis | Central job queue and state coordination | Sentinel/Cluster for HA in production |
| PostgreSQL | Persistent data store | Read replicas, PgBouncer connection pooling |
| Container Registry | Stores built Docker images | S3-backed (ECR) — scales automatically |
| Kubernetes Cluster | Runs user app containers | Node autoscaling (EKS managed nodegroups) |

## 7.3  Kubernetes — What to Learn and Why

Kubernetes (K8s) takes over from your manual Docker management. Instead of running docker run on a specific server, you declare what you want (a Deployment manifest) and K8s figures out where to run it, restarts it on failure, and routes traffic to healthy pods.

| K8s Concept | Analogy | Role in Your Platform |
| --- | --- | --- |
| Pod | A running process | One deployed user app container |
| Deployment | Process manager (like pm2) | Manages replicas + rolling updates of user apps |
| Service | A stable hostname + IP | Routes traffic to the correct Pod regardless of restarts |
| Ingress | NGINX replacement | Routes *.yourplatform.com → correct Service |
| Namespace | Project folder | Isolates one user's pods from another's |
| ConfigMap | Non-secret env vars | NODE_ENV, PORT, PUBLIC_URL per deployment |
| Secret | Encrypted env vars | DATABASE_URL, API_KEY — encrypted at rest |
| HPA | Auto-scaler | Adds pods when CPU > 70%, removes when < 30% |

## 7.4  Container Image Registry Flow

Phase 4 changes where Docker images live. Instead of building and running on the same machine:

- Worker builds image: docker build -t registry.yourplatform.com/user/project:sha .

- Worker pushes to registry: docker push registry.yourplatform.com/user/project:sha

- Kubernetes pulls from registry and runs the container wherever it has capacity

- Old images are tagged and retained — this is what enables rollbacks in Phase 5

### Registry Options

- AWS ECR (Elastic Container Registry) — managed, integrates directly with EKS, free for 500MB/month

- Cloudflare R2 — if you already use Cloudflare for DNS, R2 has an OCI-compatible registry

- Self-hosted distribution (Docker Registry) — full control, more ops overhead

## 7.5  Phase 4 — What to Learn

| Topic | Key Concepts | Target Depth |
| --- | --- | --- |
| Kubernetes Core | Pod, Node, Cluster, kubectl CLI, apply vs create | Strong |
| K8s Workloads | Deployment, ReplicaSet, StatefulSet — know the differences | Strong |
| K8s Networking | Service types: ClusterIP, NodePort, LoadBalancer, Ingress + NGINX Ingress Controller | Strong |
| K8s Config | ConfigMaps vs Secrets, env injection, volume mounts | Strong |
| Helm | Chart structure, values.yaml, helm install/upgrade — for deploying the platform itself | Intermediate |
| AWS EKS | Managed K8s, node groups, IAM roles for pods (IRSA), ECR integration | Intermediate |
| Distributed Systems | Idempotency in job processing, distributed locking with Redis, CAP theorem applied | Strong |

PHASE 5 — Production Grade Month 5–6 • Observability, security hardening, custom domains, billing

| GOAL | Transform the platform from a working system into a production-ready product. Add the three pillars of observability (metrics, logs, traces), custom domain support with automatic SSL, rollbacks, billing foundation, and security hardening. This is what separates a demo from something real. |
| --- | --- |

## 8.1  Observability — The Three Pillars

Without observability, a distributed system is a black box. When a user's deployment fails silently at 3am, you need the tools to answer: what happened, when, and why.

| Pillar | Tool | What It Answers | Phase to Add |
| --- | --- | --- | --- |
| Metrics | Prometheus + Grafana | "How is the system behaving right now?" — request rates, error rates, CPU per container | 5 |
| Logs | Pino → Loki + Grafana | "What happened at 14:32:07 for deployment X?" — searchable structured JSON logs | 2 (add Pino from day one) |
| Traces | OpenTelemetry + Jaeger | "Which service is slow?" — end-to-end request traces across API → Queue → Worker | 5 |
| Alerts | Grafana Alerting | "Tell me when something breaks" — Slack/email on crash, build timeout, high error rate | 5 |

### Structured Logging with Pino (Start in Phase 2)

Add Pino from Phase 2 onward. Every significant operation should emit a log with these fields:

- correlationId — trace one request/job through multiple services

- deploymentId + projectId — always know which user's work you're logging

- durationMs — how long did this operation take?

- outcome — "success", "failure", "retrying"

- level — "info" for normal operations, "warn" for recoverable issues, "error" for failures

## 8.2  Custom Domains + Automatic SSL

Users want to map their own domain (myapp.example.com) to their deployment. This requires coordinating DNS verification, certificate issuance, and NGINX config generation.

### The Flow

- User adds custom domain in dashboard → stored in DB as projects.custom_domain

- Platform shows user: "Add CNAME record: myapp.example.com → abc123.yourplatform.com"

- Platform polls DNS every 30s using dns.lookup() — confirms CNAME resolves correctly

- Once DNS is verified, platform runs certbot to issue a Let's Encrypt certificate for the domain

- Platform generates an NGINX server block for the custom domain with SSL and hot-reloads NGINX

| RATE LIMIT | Let's Encrypt rate limits: 50 certificates per registered domain per week, 5 duplicate certificates per week. Use staging (acme-staging-v02.api.letsencrypt.org) during development to avoid exhausting your production limit. |
| --- | --- |

## 8.3  Rollbacks

Rollbacks are straightforward once you have immutable image tags in your container registry. A rollback is simply: create a new deployment record pointing to a previous image tag, and run it. The key implementation decisions:

- Tag every image with the git commit SHA — never overwrite the "latest" tag in production

- Keep rolled-back images in the registry for at least 30 days

- A rollback creates a new deployment record (for audit history) — it does not modify the old one

- After rollback succeeds, the old "running" deployment transitions to "stopped"

## 8.4  Security Hardening Checklist

| Area | What to Implement | Why |
| --- | --- | --- |
| Container security | Run app as non-root user, read-only filesystem, drop capabilities | Limits blast radius if container is compromised |
| Network policy | K8s NetworkPolicy: pods can only talk to what they need | Prevents lateral movement between user containers |
| Secret rotation | Support rotating JWT secret + encryption key without downtime | Required for compliance; keys get compromised |
| OWASP Top 10 | Input validation, parameterised queries (Prisma does this), CORS, rate limiting | Basic API security — non-negotiable |
| Dependency audit | npm audit --audit-level=high in CI/CD pipeline | Catch known CVEs before deploying |
| Image scanning | Trivy or AWS ECR scanning on every pushed image | Detect OS-level vulnerabilities in base images |

## 8.5  Billing Foundation

Even if you're not charging money initially, implement the resource tracking layer now. It is much harder to add usage tracking retroactively than to build it from the start.

| Metric | How to Track | Used For |
| --- | --- | --- |
| Active deployments | Count WHERE status=running per user | Enforce plan limits |
| Build minutes | BullMQ job start/end timestamps | Billing and abuse detection |
| Bandwidth | NGINX access log analysis or Cloudflare analytics | Network cost allocation |
| Storage | Registry image sizes via ECR API | Disk cost allocation |
| Requests per minute | Redis sliding window counter per deployment | Rate limiting + DDoS protection |

6-Month Execution Timeline Phase-by-phase delivery milestones

| Month | Phase | Deliver This | Learn This |
| --- | --- | --- | --- |
| M1 | Phase 1 Part 1 | Auth, DB schema, Express API routes, Prisma migrations | Node.js child_process, JWT + bcrypt, NGINX basics, Prisma |
| M2 | Phase 1 Part 2 | Build engine, port manager, NGINX config gen, SSE log stream | spawn() + detached processes, Server-Sent Events, NGINX reload |
| M2–3 | Phase 2 | BullMQ queue, Docker builds, buildpack Dockerfiles, state machine | Docker fundamentals, multi-stage builds, Redis, BullMQ |
| M3–4 | Phase 3 | GitHub OAuth, webhooks + HMAC-SHA256, branch deploys, env vars | OAuth 2.0, GitHub API, AES-256 encryption, DNS + Let's Encrypt |
| M4–5 | Phase 4 | Multi-worker, ECR image registry, Kubernetes Deployments + Ingress | K8s, kubectl, Helm, AWS EKS + ECR, IAM, system design applied |
| M5–6 | Phase 5 | Prometheus + Grafana, custom domains + SSL, rollbacks, billing hooks | Observability stack, security hardening, production operations |

| PRIME DIRECTIVE | Phase 1 must run end-to-end before you touch Phase 2. A working ugly system teaches 10x more than a perfectly designed incomplete one. Do not add Docker until a GitHub URL deploys as a live process. Do not add BullMQ until you understand why synchronous builds fail under load. |
| --- | --- |

Resume Impact — How to Present This Turning engineering work into interview-winning bullets

## 10.1  Project Tagline

| CloudDeploy | Open-source PaaS platform supporting automated build, containerised deployment, and live URL routing for Node.js, React, and Next.js applications — processing 500+ deployments/day across a Kubernetes cluster with P99 build time under 4 minutes. |
| --- | --- |

## 10.2  Resume Bullet Templates

Structure every bullet as: Action verb + system component + measurable outcome. Avoid "I worked on" or "I helped with". Own every line.

- Architected a multi-tenant PaaS platform handling automated builds, Docker container orchestration, and wildcard subdomain routing — serving live URLs to 100+ concurrent deployments

- Designed an async deployment pipeline with Redis + BullMQ processing 200+ jobs/day; reduced build timeout failures by 94% via exponential backoff retry with 3 attempts and 10-minute job TTL

- Built a real-time log streaming system using Server-Sent Events with 500ms DB-poll SSE; enabled users to watch build output live from git clone through container health check

- Implemented GitHub OAuth + webhook auto-deploy with HMAC-SHA256 signature verification; integrated branch-based preview environments (PR-42.app.com) matching Vercel's deployment model

- Provisioned Kubernetes workloads on AWS EKS with resource quotas (500m CPU / 512Mi RAM per pod), Ingress routing, and HPA autoscaling — reduced per-deployment cost by 40% vs EC2 dedicated instances

- Deployed Prometheus + Grafana observability stack with custom dashboards tracking deployment success rate, P95 build duration, and container crash rate; set alerts for build time > 10 minutes

## 10.3  Mapping to BigTech Interview Areas

| Company | What They Test For | How This Project Proves It |
| --- | --- | --- |
| Google / Meta | System design depth, scale thinking, distributed systems | Multi-worker K8s architecture, BullMQ queue, state machines, observability |
| Amazon (AWS) | Operational excellence, ownership, cloud-native engineering | You built the equivalent of part of their product using their infrastructure |
| Microsoft | Cloud + distributed systems, Azure-adjacent patterns | Docker, K8s, NGINX, Redis, Prometheus — the full distributed stack |
| Stripe / Vercel | Deep product thinking + engineering excellence | You understand the product you built — you can speak to every tradeoff |
| Startups | Full ownership, DevOps fluency, speed of execution | You own DB to DNS to container orchestration — no handoffs |

Senior Engineer Principles The habits that separate a Phase 1 that ships from one that never does

## Think in Contracts Before Touching Code

Before writing any function, define its contract:

- What are the inputs and their types?

- What does it return on success?

- What does it throw or return on each failure mode?

- What are its performance SLAs — is it synchronous? How long can it take?

This applies to every service, every API route, and every BullMQ job. Contracts are how you design for a system that can be tested, debugged, and extended by someone (including future you) who didn't write it.

## Make Failures Visible — Never Swallow Exceptions

- Every failed deployment stores its error_message in the DB — no silent failures

- Every failed step shows the exact line that failed in the log stream

- BullMQ retries with exponential backoff, but alerts after 3 failures — retrying infinitely hides bugs

- Add a correlation ID to every log line — trace a request across API, queue, worker, and container

## Design for Idempotency

Idempotency means: running the same operation twice produces the same result. This is critical in your deployment system because:

- BullMQ can retry a job if the worker crashes mid-deploy

- A network timeout can cause the same webhook to arrive twice from GitHub

- You might manually re-trigger a deployment during debugging

Implementation: check deployment status before each step. If status is already "running", skip. If workDir already exists on retry, delete and recreate. Never assume a fresh start — always verify state.

## Use Your DSA Strengths

| Your edge | 1850+ LeetCode directly applies: Port assignment = set lookup O(n). Build queue = priority queue. Log aggregation = merge-k-sorted-lists. Detecting circular webhook triggers = graph cycle detection. Rate limiting = sliding window algorithm. Approach every engineering problem with the same rigour. |
| --- | --- |

# Appendix — Quick Reference

## A.  Key Commands

# Docker docker build -t my-app:latest . # Build image docker run -d -p 3001:3000 my-app # Run container in background docker ps # List running containers docker logs -f <container-id> # Tail container logs docker stop <container-id> # Stop (sends SIGTERM) docker exec -it <container-id> /bin/sh # Shell into container docker stats # Live CPU/RAM per container # Kubernetes kubectl apply -f deployment.yaml # Apply manifest kubectl get pods -n user-namespace # List pods kubectl logs -f pod/my-pod # Tail pod logs kubectl describe pod my-pod # Debug pod events kubectl rollout restart deploy/my-app # Rolling restart # NGINX nginx -t # Test config — always before reload nginx -s reload # Zero-downtime reload # Redis redis-cli ping # Health check redis-cli keys "*" # List all keys (debug only) redis-cli monitor # Watch live commands

## B.  Learning Resources

| Topic | Best Resource |
| --- | --- |
| Docker | docs.docker.com — Get Started guide (official) |
| Kubernetes | kubernetes.io/docs — Official tutorial + KodeKloud interactive labs |
| BullMQ | docs.bullmq.io — Official, excellent docs with patterns |
| NGINX | NGINX Beginner Guide + DigitalOcean Community tutorials |
| System Design | Designing Data-Intensive Applications — Kleppmann (the bible) |
| Node.js Streams | nodejs.org/en/docs/guides/backpressuring-in-streams |
| Redis | redis.io/docs — Official + try.redis.io interactive |
| GitHub API | docs.github.com/en/rest — Official reference |
| AWS | AWS Skill Builder free courses + official service docs |
| Prometheus | prometheus.io/docs — Getting Started guide |

Ship Phase 1. Then improve.

A deployed ugly system beats a perfect one that only exists in diagrams.